Proposal template Part B: technical description

MDPAR-H: EXPERIMENTAL VALIDATION OF STRUCTURAL INVARIANCE ACROSS HETEROGENEOUS COGNITIVE AI SYSTEMS

1.	Excellence

1.1	Objectives and relevance to the Challenge

Cognitive AI systems can differ radically in model family, semantic representation, language, modality, internal state and implementation while still appearing to perform comparable acts of reasoning, abstraction and planning. The unresolved question is whether any non-trivial part of those cognitive trajectories can be represented as a sufficiently general structure that remains comparable across heterogeneous systems without requiring a shared global semantic ontology. MDPAR-H addresses that question experimentally.

MDPAR Hypothesis. There exists an inferential structure sufficiently general to admit structurally comparable representations across heterogeneous domains, profiles and modalities without requiring those domains to share a global semantic ontology.

The project starts from a substantially matured but deliberately non-confirmatory baseline. MDPAR v2.2.0 is the definitive pre-existing experimental instrument. Its SCC formalism represents discrete inferential trajectories, correspondence, property transport, recurrence and structural comparison; the architecture separates semantic observation, structural calculation, longitudinal continuity, routing, certification and operational authority; and the v2.2.0 Swagger surface exposes an end-to-end assessment contract with canonical machine-readable output, provenance and derived reporting. The baseline is therefore not a single preliminary result but an evidential stack: formal properties defined inside SCC; executable realisation of those properties and responsibility boundaries in MDPAR; stratified C0-C12 DEVELOPMENT evidence; and an operational service surface. None of these layers establishes maximal external structural universality. The funded question begins at the next boundary: how far the regularities survive as independence from MDPAR increases through prospective controls, independently engineered cognitive systems and, finally, multimodal physical coupling.

A central discipline is to keep four objects separate: the SCC formalism, the MDPAR experimental architecture, the operational product surface, and the universality hypothesis. Formal closure does not imply empirical generalisation; an executable product does not imply scientific confirmation; and high task performance does not substitute for structural invariance. MDPAR-H will preserve this separation throughout evaluation and communication.

Pre-project evidence and reproducibility. The pre-existing research object is independently citable and versioned through Zenodo (10.5281/zenodo.22818421). Its scientific documentation, doctoral formalisation manuscript, C0-C12 evidence catalogue, benchmark specifications, reproducibility procedures and executable falsification commands are maintained in MDPAR-docs (https://github.com/ndrspgalan/MDPAR-docs). These resources are Background evidence, not project-generated results. Their role is to establish provenance, timestamped maturity and a reproducible boundary between work completed before submission and the prospective research funded by MDPAR-H; evaluation of the proposal does not depend on external inspection of the repository.

Overall objective

Over 36 months, MDPAR-H will determine whether candidate structural invariants of inference can be formally specified, prospectively measured and independently reproduced across increasingly heterogeneous cognitive systems. The project progresses from adversarial symbolic testing, to independent cross-system interoperability, and finally to multimodal and embodied cognition. Each stage increases the independence and difficulty of the claim while preserving scientifically useful outcomes if a later stage narrows or falsifies it.

O1 - Freeze a falsifiable formal and metrological specification of the MDPAR Hypothesis. By Month 12, convert the mature v2.2.0 SCC/trajectory machinery into a prospective test specification covering occurrence identity, ordering, typed relations, admissible transformations, candidate invariants, exact equivalence versus partial similarity, provenance, semantic-leakage constraints, adapter-minimality criteria and explicit falsification conditions. Existing definitions may be refined during DEVELOPMENT, but confirmatory criteria will be version-frozen before held-out exposure. Success is verified by a versioned formal specification, executable conformance tests, preregistered endpoints and independent reproducibility of the measurement procedure.

O2 - Determine the empirical domain of structural invariance in the symbolic plane. During Year 1, subject the frozen specification to large-scale cross-domain, cross-language, cross-model and cross-representation stress testing with positive controls, designed negative controls, transformations and ablations. The experiments will test whether properties survive changes in semantics, notation, observer, capacity, routing and representation while measuring semantic burden and detecting hidden ontology reconstruction. Success is not universal preservation: the verifiable output is a map of preserved, degraded, non-preserved and non-estimable invariants with uncertainty, coverage and counterexamples reported explicitly.

O3 - Test cross-system cognitive interoperability among independently developed systems. During Year 2, evaluate reasoners, planners and symbolic or neuro-symbolic systems that were not designed around MDPAR and that retain their own native representations and control assumptions. Native execution will precede projection into MDPAR-compatible observables. Cross-system adapters will be treated as experimental objects whose complexity, semantic burden and ontology import are measured. This is the principal independence test: it determines whether regularities delimited in Year 1 belong only to MDPAR encoding or can be recovered across heterogeneous cognitive architectures.

O4 - Test structural invariance under multimodal and embodied cognition. During Year 3, extend the falsification programme to systems in which perception, state estimation, planning, action and feedback are coupled to multimodal or physical environments. In collaboration with an embodied-AI/robotics partner, test partial observability, sensor disagreement, delays, replanning, actuator constraints, outages, fallback and recovery. The objective is not to show that MDPAR can command a robot, but to determine which structural properties, if any, remain identifiable once cognition is temporally and physically situated.

O5 - Integrate and validate the surviving mechanisms in a trustworthy cognitive-AI demonstrator at TRL4. O5 spans Years 2-3. The demonstrator will expose reasoning, abstraction, planning, provenance, uncertainty, structural state and action authority as auditable components, first with heterogeneous symbolic systems and then with multimodal/embodied components. TRL4 success and hypothesis support will remain separate endpoints: a useful demonstrator may survive even if the strongest universality claim is delimited or falsified.

Relevance to the DeepRAP Challenge

MDPAR-H directly addresses DeepRAP's objective of moving beyond current purely neural or purely symbolic approaches toward trustworthy cognitive AI with stronger Reasoning, Abstraction and Planning capabilities. Its scientific contribution is not another stand-alone foundation model. It tests whether a model-independent structural layer can make heterogeneous cognitive processes comparable, inspectable and governable while leaving semantic competence to neural, symbolic or hybrid systems.

The project is primarily a Multi-Capability (MC) project. Deep Abstraction is the principal scientific axis because the hypothesis concerns transfer and comparability of high-level inferential structure across domains, representations and modalities. Deep Reasoning is co-primary because the object under study is inferential trajectory structure, including uncertainty, provenance, compatibility and explanation. Deep Planning becomes progressively central through longitudinal continuity, routing, contingency, replanning, timing and the Year-3 embodiment programme. The project therefore tests, rather than presumes, that one structural substrate can span the three DeepRAP capabilities.

The technological approach is centred on Cognitive Architectures (CA) and Formal Methods Integration (FMI), with Novel Interdisciplinary Frameworks (NIF) and Trustworthiness Mechanisms (TM) as strong secondary dimensions. Multimodal Integration (MMI) becomes a principal experimental dimension in Year 3. MDPAR-H is compatible with neuro-symbolic systems, but its breakthrough claim is not simply neural-symbolic combination: it is the possible separation of semantic capability from structural ownership, longitudinal continuity and operational authority while retaining measurable inferential regularities.

The project also addresses the expected outcomes of the Challenge: methods and metrics for evaluating reasoning and trustworthiness; explicit provenance, uncertainty, failure and authority semantics; constrained-compute experiments across local and frontier cognition; FAIR evidence packages; interoperability protocols; and a TRL4 laboratory demonstrator. The pre-existing v2.2.0 instrument already provides a concrete integration baseline, while the funded work is reserved for prospective validation, independent replication, cross-system generalisation and embodiment.

Portfolio positioning (max. 1 page)

MDPAR-H is designed to be difficult to substitute scientifically but easy to integrate technically. Its distinctive portfolio role is to contribute a falsifiable structural hypothesis, metrology and interoperability layer whose strongest tests require cognitive systems developed independently by other DeepRAP projects. Portfolio heterogeneity is therefore not merely collaborative context; it is experimental leverage.

Experimental independence by design. MDPAR-H deliberately avoids treating internally engineered heterogeneity as sufficient evidence of generality. If the applicant controlled every validation architecture, representation and embodiment stack, apparent cross-system invariance could remain an artefact of common design assumptions. Independently developed DeepRAP systems are therefore not merely convenient resources: they are a methodological control against MDPAR-specific encoding. Portfolio dependence is converted into experimental independence, while fallbacks preserve executability if any particular collaboration does not materialise.

| Category | Primary focus | Secondary focus | Evidence / justification |
| --- | --- | --- | --- |
| Cognitive capability | MC | DA; DR; DP | DA tests transferable structure; DR tests inferential trajectories; DP enters through continuity, timing, contingency and embodiment. |
| Technological approach | CA; FMI | NIF; TM; MMI | External cognitive architecture with explicit contracts, formal comparison and authority boundaries; MMI becomes central in Year 3. |
| Application domain | HAIC / AS* | SD / DSS* | The hypothesis is cross-domain; the final laboratory demonstrator provides a concrete use case selected with the consortium/robotics partner. |
| Synergies | Ben; Int; JPD | — | Year 1 contributes benchmark/metrology; Year 2 interoperability and cross-validation; Year 3 joint multimodal/embodied pilots. |

* Application-domain classification will be finalised against the selected demonstrator and consortium composition; it will not be used to redefine the scientific hypothesis.

Technical synergies. Other DeepRAP projects can use MDPAR-H structural schemas, provenance conventions, benchmark tasks, match/non-match metrics, adapter-burden measures and interoperability protocols. Conversely, their independently engineered systems provide precisely the external evidence needed to test whether an observed invariant generalises beyond MDPAR.

Resource sharing. The project will contribute benchmark specifications, test protocols, structural schemas, evaluation software, reproducibility assets, selected datasets and APIs suitable for cross-project validation, subject to the project's Open Science and IP strategy. The existing Swagger contract provides a concrete starting point for service-level integration without making the proprietary runtime itself the scientific result.

Collaborative innovation. MDPAR-H will seek joint benchmark development, cross-project validation and common pilots in which independently developed systems are compared without imposing a common global semantic ontology. The more heterogeneous the external systems, the stronger the test of the hypothesis.

1.2	Novelty

State of the art and unresolved architectural gap

MDPAR-H does not claim novelty for external reasoning structures, knowledge/inference separation, graph representations, cognitive architectures, model routing, provenance, runtime verification, memory, planning or execution authority individually. Each has substantial prior art. The novelty claim is deliberately conjunctive: whether a persistent and calculable inferential object can be structurally owned outside the semantic models that realise it, compared across heterogeneous systems without requiring a shared global semantic ontology, and remain operationally authoritative across model, compute, time and eventually embodiment.

Classical work already shows that relational structure can support cross-domain comparison. Structure-Mapping Theory maps relations rather than object attributes and separates mapping rules from domain content [1]. CommonKADS and reusable Problem-Solving Methods separate domain knowledge, tasks and inference methods to promote reuse [2,3]. Cognitive architectures seek common computational organisations of mind [4]. These are direct intellectual predecessors. Their typical reuse or comparison, however, is defined inside an agreed representation, task ontology, architecture or method vocabulary. MDPAR-H instead asks whether selected inferential properties remain comparable when independently engineered systems do not share one global semantic ontology.

Representation standards and knowledge graphs provide a second strong baseline. AMR represents sentence meaning as a structured semantic graph [5]; Universal Dependencies pursues cross-linguistically consistent annotation through a shared inventory [6]; knowledge graphs encode entities, relations and ontological/background knowledge [7]. These approaches demonstrate the power of common representational schemes. MDPAR-H asks whether useful structural comparability can be obtained with a thinner shared commitment: domain/language semantics remain an observer and provenance responsibility, while the structural core is prohibited from silently absorbing domain-specific ontology. If adapters must reconstruct most semantics to recover a match, the ontology-light claim is weakened or falsified.

Contemporary neural and neuro-symbolic work narrows the gap further. Neuro-symbolic AI integrates learning and symbolic reasoning to improve interpretability, robustness and generalisation [8]. Tree of Thoughts and Graph of Thoughts externalise LLM-generated intermediate reasoning into search trees or graphs [9,10], while ReAct interleaves reasoning traces and actions [11]. Recent work proposes reusable reasoning prototypes in formal languages [12] and investigates transferable algorithmic primitives in latent activation space [13]. These results support the possibility of reusable reasoning structure, but either remain tied to specified formal languages or measure structure inside model representations. Neither establishes a persistent external inferential object that owns continuity and authority across independently engineered cognitive systems.

Runtime verification can monitor executions and enforce contracts [14], while LLM cascades can route requests among heterogeneous models for efficiency [15]. MDPAR-H does not claim either mechanism as new. Its proposed step beyond them is to bind structural comparison, verification, routing, longitudinal epistemic state and action authority to the same explicit trajectory object while keeping semantic competence, structural ownership and operational authority separable roles.

What v2.2.0 changes in the pre-project baseline

MDPAR v2.2.0 closes an important ambiguity that existed in earlier versions of the proposal. Four epistemic objects are now explicitly separable: (1) SCC as a formal language for discrete trajectories, correspondence and invariant transport; (2) MDPAR as the experimental architecture that measures and governs that structure; (3) the Swagger assessment surface as an operational product contract that accepts evidence, produces a canonical analysis and derives human-readable reports; and (4) the MDPAR Hypothesis as the still-open claim that non-trivial structural regularities generalise beyond the MDPAR ecosystem. The project funds the transition from the first three pre-existing objects to independent evidence about the fourth.

This separation also sharpens the novelty boundary. MDPAR-H is not asking whether reasoning can be represented as a graph, whether a router can choose a model, or whether an LLM can expose a chain of thought-like trace. It asks whether structure, continuity, provenance, certification and authority can remain externally inspectable and reusable when the semantic provider or native cognitive architecture changes, and whether the resulting comparison remains discriminative rather than collapsing into a permissive common encoding.

The resulting research question is stronger than model interoperability alone. It asks whether semantic capability, inferential structure, longitudinal continuity, provenance, routing, certification and operational authority are necessarily properties of one cognitive provider or can be assigned to different components while preserving a recognisable inferential process. In MDPAR v2.2.0 those responsibilities are already functionally separated. DeepRAP tests the portability of that separation beyond the architecture that first realised it.

Proposed technological breakthroughs

BT1 - External calculable inferential structure with discriminative invariants. MDPAR v2.2.0 already provides an explicit occurrence-based trajectory projected onto the SCC, with typed relations, ordering, radial/orbital descriptors, recurrence/closure semantics, correspondence, exact structural comparison and transformation machinery. The breakthrough to be established is not the existence of this formal object but whether non-trivial properties extracted from it remain reproducible under controlled semantic, representational and system changes. Crucially, failure to recover exact identity where it should not exist is evidence of discrimination, not a defect to be normalised away.

BT2 - Ontology-light comparability with explicit anti-leakage boundaries. The v2.2.0 architecture keeps domain/profile semantics outside the structural core, treats language as provenance rather than an SCC coordinate, and separates neural observation from structural authority. MDPAR-H turns that design rule into an empirical criterion: independently realised semantics must be projectable with bounded adapter complexity, bounded semantic burden and audited ontology import. If cross-system adapters recreate a hidden common ontology, BT2 fails even if task interoperability is high.

BT3 - Persistent cognitive ownership and authority outside the semantic provider. MDPAR v2.2.0 demonstrates architecturally that semantic capability and cognitive ownership need not be identical responsibilities: a provider may observe, interpret or propose without thereby owning the trajectory, structural memory, routing policy, provenance, epistemic status or global action authority. The Pathfinder breakthrough to be established is portability of that separation across independently engineered systems. If supported, model capacity and system capacity become distinct engineering variables: semantic capability may be substituted, combined, degraded or recovered while the surrounding cognitive process remains organisation-controlled and longitudinally identifiable. If external systems require provider-owned state or authority to preserve function, the claim is correspondingly narrowed.

BT4 - Structural invariance across situated and embodied cognition. The current system contains an explicit embodiment boundary and integrated tests of degradation, fallback, debt, recovery and temporal authority, but it does not establish physical embodiment or multimodal universality. Year 3 deliberately attacks the hypothesis where symbolic regularities are most likely to break: perception, state estimation, planning, action and feedback become physically coupled. Failure will delimit the hypothesis rather than be converted into task-success evidence.

Pre-existing evidence and remaining Pathfinder uncertainty

| Area | Evidence already present in MDPAR v2.2.0 (DEVELOPMENT) | Unresolved Pathfinder uncertainty |
| --- | --- | --- |
| Formal / structural discrimination | C0: 19/19 contractual checks. C3: 9/9 Structural Calculus cases and 16/16 Directional Continuity steps exact with 0 neural calls for the formal result. C4 preserves measurable correspondence/transport while exact target identity remains 0. | Which candidate invariants generalise across domains, languages, models and independent native representations; which are properties only of the MDPAR encoding. |
| Semantic boundary / ontology-light projection | C1-C2 expose observer-specific error, ambiguity and grounding failure instead of converting them into structural success. C7 is deterministic/CLOSED and exposes reproducible policy-gold boundaries. C8: 10/10 status, 3/3 OPEN valid, routing authority MDPAR_ONLY, with ownership discrepancy retained. | Whether independently engineered systems can be projected with bounded semantic burden and without reconstructing a de facto shared ontology. |
| Longitudinal ownership / compute / authority | C6: 77/77 segments, 784 requests, 1 HIGH and explicit unresolved-at-end states. C9: adaptive acquisition reduces reasoning (-42.3%) and wall time (-25.3%) while total tokens increase (+27.1%), showing governed rather than monotonic compute. C10: 11/11 temporal contracts exact. | Whether structural, epistemic and operational authority remains provider-independent across systems with different internal representations, timing and control assumptions. |
| Degradation and recovery | C11 preserves CLOSED continuity, creates/reissues 3/3 cognitive debts, makes 0 local OPEN attempts when the local profile is uncertified, and records 0 stale authorisations / 0 committed rewrites. C12 capstone PASS recovers 3/3 debt with 0 stale / 0 rewrites. | Whether these properties survive true multimodal observation, partial observability, sensor disagreement, physical action constraints and closed-loop consequences. |
| Operational surface | The v2.2.0 Swagger probe executes evidence -> canonical analysis -> derived report with explicit provenance and a deterministic-core/neural-boundary contract. One vertical run observed OPEN variation rather than exact reproducibility. | Whether the service contract and metrology remain valid across independent systems and repeated external workloads; n=1 product operation is not domain-generalisation evidence. |

The v2.2.0 evidence is intentionally not presented as a sequence of perfect scores. Qwen can become UNEVALUABLE under stricter grounding rather than being assigned a misleading zero; C4 can preserve transport while exact identity remains absent; C7-C8 retain reproducible policy/gold mismatches; C9 can reduce reasoning and wall time while increasing total token work; and the Swagger probe records stochastic OPEN variation. These negative and boundary results are central to the Pathfinder case because they show that the instrument can preserve failure semantics instead of tuning the representation until every case appears supportive.

Evidence is therefore classified by the kind of proposition being justified rather than compressed into one confidence score. Formal theorems and definitions establish what follows inside the SCC representation; executable conformance establishes whether software realises the specified contracts; internal campaigns test those mechanisms under controlled perturbation; operational probes test whether the same separation survives an end-to-end evidence workflow; and external validity asks for the maximal class of independent systems, domains and modalities over which the properties remain informative. DeepRAP is primarily the transition from the first four layers to the fifth. Statistical inference is used for population-level preservation and transfer; it does not replace exact formal comparison where the endpoint is mathematical or deterministic.

The operational Swagger surface is an enabling baseline, not a fifth scientific breakthrough. It demonstrates that the architecture can be exposed as a coherent service with a canonical machine-readable assessment, provenance, hashes, explicit authority limits and reports derived from—not authoritative over—the canonical analysis. It therefore reduces implementation risk for future portfolio integration while leaving the scientific independence test fully open.

Ambition beyond the state of the art

The project's ambition is architectural rather than additive. Current systems can reason inside neural models, execute symbolic inference, encode common representations, externalise model-generated thought graphs, combine neural and symbolic components, route requests among models and monitor executions. MDPAR-H tests whether a further layer is possible: an external inferential structure whose calculable properties remain discriminatively comparable across heterogeneous systems without first forcing them into one global semantic ontology, while continuity, provenance and authority remain inspectable outside the semantic provider.

Three outcomes remain scientifically legitimate. Strong support would identify a class of invariants independently reproducible across heterogeneous symbolic systems and at least partially preserved under embodiment. Partial support would establish narrower domains of validity or different invariant classes for symbolic and situated cognition. Falsification would show that apparent invariance depends on MDPAR-specific encoding, hidden semantic reconstruction, model family or modality. Each outcome yields useful formal boundaries, counterexamples, benchmarks and metrology.

If the strongest outcome is obtained, the implication is substantial: part of the organisation of reasoning would not need to be reconstructed inside every model, domain or cognitive system but could become reusable, auditable cognitive infrastructure. The decisive step, however, is not another internal demonstration. It is the Year-2 independence test and the Year-3 embodied attack on the hypothesis. This is precisely the high-risk/high-gain transition that MDPAR-H asks Pathfinder to fund.

References cited in Section 1.2

[1] Gentner, D. (1983). Structure-mapping: A theoretical framework for analogy. Cognitive Science, 7(2), 155-170. doi:10.1207/s15516709cog0702_3.

[2] Schreiber, G., Akkermans, H., Anjewierden, A., de Hoog, R., Shadbolt, N., Van de Velde, W., & Wielinga, B. (2000). Knowledge Engineering and Management: The CommonKADS Methodology. MIT Press.

[3] Motta, E., & Zdrahal, Z. (1998). A library of problem-solving components based on the integration of the search paradigm with task and method ontologies. International Journal of Human-Computer Studies, 49(4), 437-470. doi:10.1006/ijhc.1998.0214.

[4] Laird, J. E., Lebiere, C., & Rosenbloom, P. S. (2017). A Standard Model of the Mind: Toward a Common Computational Framework across Artificial Intelligence, Cognitive Science, Neuroscience, and Robotics. AI Magazine, 38(4), 13-26. doi:10.1609/aimag.v38i4.2744.

[5] Banarescu, L., et al. (2013). Abstract Meaning Representation for Sembanking. Proceedings of the 7th Linguistic Annotation Workshop and Interoperability with Discourse, 178-186.

[6] Nivre, J., et al. (2016). Universal Dependencies v1: A Multilingual Treebank Collection. Proceedings of LREC 2016, 1659-1666.

[7] Hogan, A., et al. (2021). Knowledge Graphs. ACM Computing Surveys, 54(4), Article 71. doi:10.1145/3447772.

[8] Marra, G., Dumancic, S., Manhaeve, R., & De Raedt, L. (2024). From statistical relational to neurosymbolic artificial intelligence: A survey. Artificial Intelligence, 328, 104062. doi:10.1016/j.artint.2023.104062.

[9] Yao, S., et al. (2023). Tree of Thoughts: Deliberate Problem Solving with Large Language Models. arXiv:2305.10601.

[10] Besta, M., et al. (2024). Graph of Thoughts: Solving Elaborate Problems with Large Language Models. Proceedings of AAAI, 38(16), 17682-17690. doi:10.1609/aaai.v38i16.29720.

[11] Yao, S., et al. (2023). ReAct: Synergizing Reasoning and Acting in Language Models. International Conference on Learning Representations (ICLR 2023).

[12] He, F., et al. (2025). ProtoReasoning: Prototypes as the Foundation for Generalizable Reasoning in LLMs. arXiv:2506.15211.

[13] Lippl, S., et al. (2025). Algorithmic Primitives and Compositional Geometry of Reasoning in Language Models. arXiv:2510.15987.

[14] Leucker, M., & Schallhart, C. (2009). A brief account of runtime verification. Journal of Logic and Algebraic Programming, 78(5), 293-303. doi:10.1016/j.jlap.2008.08.004.

[15] Chen, L., Zaharia, M., & Zou, J. (2023). FrugalGPT: How to Use Large Language Models While Reducing Cost and Improving Performance. arXiv:2305.05176.

1.3	Plausibility of methodology

Methodological principle and underlying assumptions

MDPAR-H is designed as a staged falsification programme rather than a demonstration programme. It separates five evidential questions that must not be collapsed: whether a structural proposition follows from the adopted formalism; whether an implemented mechanism realises that proposition as specified; whether the mechanism survives controlled internal perturbation; whether the property generalises empirically beyond the representation/model/domain in which it was first observed; and whether it survives independently engineered architectures and physical coupling. The first questions are not made probabilistic merely because the later questions require statistical evidence. MDPAR v2.2.0, C0-C12 and the Swagger product surface provide Background formalisation, instrumentation, internal DEVELOPMENT evidence and operational feasibility. They are not prospective confirmation of the maximal external domain claimed by the MDPAR Hypothesis.

The working assumptions are deliberately testable. A1: candidate structural properties can be defined independently of task accuracy. A2: semantic observations from heterogeneous systems can be projected into a common structural description without importing most of their domain ontology. A3: exact equivalence, weaker correspondence and incompatibility can be operationally distinguished. A4: longitudinal structural, epistemic and execution authority can remain inspectable outside the semantic provider. A5: provider/model substitution can occur without silently transferring ownership of the surrounding cognitive state. A6: at least a subset of properties identified in symbolic cognition may remain meaningful under multimodal and physical coupling. Failure of A2, A4, A5 or A6 directly delimits the hypothesis.

Evidence model, claim discipline and preregistration

The project extends the evidence doctrine already developed in MDPAR into a prospective lifecycle: DEVELOPMENT -> CONFIRMATORY -> FROZEN. During DEVELOPMENT, instruments, candidate invariants, adapters and diagnostics may be refined. Before confirmatory exposure, the applicable hypothesis, invariant set, admissible transformations, endpoints, comparison rules, datasets/task generators, model settings, repetitions, failure taxonomy and analysis plan will be preregistered and version-frozen. CONFIRMATORY runs will then be executed without adapting the rule to observed outcomes. FROZEN packages retain supportive, negative, mixed and non-estimable results with immutable provenance.

A parallel claim-status scale will prevent category inflation: IMPLEMENTED means present in software; VERIFIED means checked against specification; OBSERVED means measured experimentally; REPLICATED means independently reproduced; GENERALISED WITHIN TESTED SUPPORT means preservation has been demonstrated only over an explicitly declared support matrix; and NOT ESTABLISHED is used for extrapolation beyond that matrix. No internal v2.2.0 result will be retrospectively promoted to independent replication or generalisation.

A held-out design is central to avoiding circular validation. Domain-language-model combinations, transformation families and, where feasible, complete task families will be reserved from metrological development and disclosed only after freeze. Confirmatory data will not be used to redefine SCC state meaning, relax equivalence criteria or lower adapter-minimality thresholds. If a definition changes after exposure, the affected result remains historical evidence and the revised definition begins a new prospective cycle.

Use of the pre-existing C0-C12 campaign

C0-C12 will be used to design the prospective experiment, not counted as its confirmatory answer. The campaign is scientifically valuable precisely because it already exposes failure modes that future tests must preserve: observer false positives and loss of specificity (C1); grounding failure and UNEVALUABLE outcomes (C2); deterministic formal calculation distinct from neural observation (C3); correspondence without exact identity (C4); conditional accuracy with explicit coverage (C5); longitudinal unresolved states and invalid OPEN claims (C6); deterministic policy/gold boundaries (C7-C8); non-monotonic compute economics (C9); temporal authority (C10); and certification-sensitive degradation/recovery without stale authority (C11-C12). These phenomena become prespecified controls, not post-hoc explanations.

The Swagger probe adds a complementary methodological lesson. The operational pipeline can preserve a canonical deterministic core while OPEN semantic observations vary. In the pre-project vertical probe, OPEN stability was VARIATION_OBSERVED rather than exact. MDPAR-H will therefore quantify observer stochasticity prospectively and will never retry neural calls until a convenient structural projection appears. Human-readable reports will remain derived realisations; the canonical evidence state, not presentation fluency, is the analysis authority.

Year 1 - Formal freeze and adversarial symbolic delimitation

Year 1 operationalises O1-O2. The mature SCC/trajectory formalism will first be converted into a versioned confirmatory specification. Occurrence identity, order, SCC projection, typed relations, recurrence/closure, exact equivalence, weaker correspondence, admissible transformations, provenance and structural-semantic boundaries will be linked to executable conformance tests. Candidate invariants will be classified by claim strength so that coarse preservation cannot be reported as exact identity and semantic task success cannot substitute for structural preservation.

The symbolic campaign will cross domains, languages, model families, provider classes, capacities, representation formats, routing policies and controlled transformations. Positive controls will verify recovery of structure known by construction to be preserved. Negative controls will include cases with similar semantics or identical final answers but deliberately incompatible dependency/order/relation structure. Adversarial perturbations will alter lexicalisation, notation, observation order, information availability, representation or semantic observer while selectively preserving/breaking formal properties. This dual sensitivity/specificity design is essential: a universal-looking metric that accepts both intended matches and intended non-matches will be rejected as non-discriminative.

Attribution will rely on prospectively specified contrasts and ablations rather than aggregate performance alone. Contrasts will include external structural continuity versus model-context continuity; exact equivalence versus coarse graph descriptors; fixed versus adaptive cognition acquisition; shared-ontology baselines versus ontology-light projection; semantic observer changes with structural rules fixed; and structural component removal/substitution. The aim is to attribute observed effects to structure, observer quality, routing, provider stochasticity, scheduling or backend behaviour rather than collapse them into one score.

Measurement, failure semantics and statistical inference

MDPAR-H will preserve explicit outcome semantics. Structural preservation/violation, exact equivalence, partial correspondence, UNKNOWN, NOT_ESTIMABLE, UNEVALUABLE, grounding failure, provider/transport failure, adapter failure, runtime failure, certification failure, protocol violation and invariant violation will remain distinct states. Missing or non-comparable evidence will not be converted into zero or a neutral score. Repetition will be used only when stochasticity/repeatability is itself part of the prespecified question.

Formal endpoints and empirical generalisation endpoints will be analysed separately. Exact validity for an individual structure is determined by the formal comparison rule; statistical inference does not replace that rule. Across experimental populations, preservation rates, false-match rates, discriminability, repeatability, adapter burden, coverage, latency and computational-resource measures will be reported with uncertainty intervals and effect sizes. Paired designs will be used for controlled variants; hierarchical or mixed-effects models will be used for observations nested across tasks, domains, languages, models/providers or laboratories. Multiplicity will be controlled for confirmatory invariant families, and sample sizes will be justified prospectively by target precision and/or power for the relevant empirical endpoint.

The existing Capability x Scientific Axis x Economic Ledger doctrine will be retained but kept subordinate to scientific validity. Capability identifies the mechanism under test; scientific axes distinguish formal performance, attribution and generalisation; the operational ledger separates compute/cost (C), time (T), infrastructure (I), maintenance (M) and capability/quality (Q). The v2.2.0 C9 result demonstrates why this separation matters: reasoning and wall time can decrease while total token work increases. Resource claims will therefore be accepted only when the required capability, authority and safety floor is preserved.

Year 2 - Independent cross-system falsification and interoperability

Year 2 operationalises O3 and is the principal independence test. Target systems will be independently engineered reasoners, planners and symbolic/neuro-symbolic systems that possess their own native representations and can operate without MDPAR. They will not be redesigned to conform to SCC. Observable states, decisions, traces or formal artefacts will be exposed through minimal interfaces and projected only after native execution. A property found only among components designed jointly with MDPAR remains compatible with architectural self-similarity, not provider-independent invariance.

Cross-system adapters become experimental objects rather than invisible engineering glue. For each integration the project will quantify interface size, mapping complexity, domain-specific rules/vocabulary, semantic burden and ontology import. Adapter-minimality thresholds will be fixed prospectively for each system class. Where feasible, adapter construction and structural scoring will be separated across partners, and at least one independent replication will be performed without involvement of the original MDPAR implementation team in the scoring step.

Shared benchmark tasks will contain expected matches and expected non-matches. Success therefore requires both recovery and rejection: systems that reach the same answer through structurally incompatible trajectories must not be declared invariant. DeepRAP portfolio systems are particularly valuable because they provide heterogeneous external architectures not selected or designed by MDPAR-H. Portfolio interoperability thus doubles as adversarial hypothesis testing.

Year 3 - Multimodal and embodied falsification

Year 3 operationalises O4 by introducing physical and temporal causality. The loop will couple perception -> state estimation -> semantic/structural interpretation -> planning -> action commitment -> physical consequence -> new perception. Tests progress from controlled simulation to laboratory embodiment so that world coupling can be separated from task difficulty. The embodied-AI/robotics partner will provide an independently engineered perception-action stack; success will not be defined as MDPAR merely issuing commands.

Controlled perturbations will include partial observability, occlusion, sensor noise/disagreement, delayed or lost observations, replanning, deadlines, actuator constraints/failure, environment and goal changes, model substitution, frontier loss/recovery and fallback to constrained local cognition. The analysis will compare symbolic, simulated embodied and physical embodied trajectory classes and determine which Year-1/Year-2 properties remain preserved, weaken into another class, or cease to be identifiable. Temporal authority remains prospective: information arriving after a committed action may update future state but cannot retroactively rewrite the authority state that governed that action.

A failure of embodied invariance will not be mitigated by redefining task success as support for the hypothesis. It will delimit the result to symbolic/partially situated cognition or identify structural notions requiring reformulation. This is intentionally the highest-risk stage.

TRL4 integration without conflating demonstration and hypothesis support

O5 integrates only the mechanisms that survive the relevant scientific gates into a laboratory cognitive-AI demonstrator. Year 2 will produce an integrated symbolic demonstrator exposing reasoning, abstraction, planning, provenance, uncertainty, structural state and authority; Year 3 will extend it with multimodal and embodied components. The TRL4 capability floor will require competent task performance together with valid structural state, explicit uncertainty, authority integrity, reproducibility and safe handling of predefined faults. High task success cannot compensate for stale authority, hidden uncertainty or violated structural contracts. Conversely, the demonstrator may remain technologically useful if the strongest universality claim is narrowed or falsified.

Technical robustness, traceability and reproducibility

Technical robustness will be built into each evidence package rather than assessed only at the final demonstrator. Confirmatory packages will bind source/binary or interface version, MDPAR/adapter version, model/provider identity and settings, corpus/generator version, task configuration, hardware/runtime profile, analysis code, timestamps and retained outputs through machine-readable manifests and cryptographic hashes. Deterministic and neural boundaries will be recorded separately; retry semantics, transport errors, grounding failures and certification state will be explicit.

The pre-existing v2.2.0 operational contract provides a useful integration pattern: a canonical machine-readable analysis is the source of truth, while reports are derived realisations with no authority to rewrite canonical findings. MDPAR-H will generalise this provenance discipline to external systems. Reproducibility claims will state their exact level: deterministic re-execution where possible, stochastic replication where necessary, and controlled verification arrangements where Background IP prevents unrestricted end-to-end execution. No output will be described as independently reproducible beyond what access actually permits.

Interdisciplinary integration

The methodology requires substantive integration of cognitive science/experimental psychology, formal methods and knowledge representation, experimental AI/computer science, quantitative measurement, and embodied AI/robotics. Cognitive science defines the inferential construct and guards against equating task success with the target phenomenon; formal methods make identity, transformation, validity and falsification explicit; experimental AI supplies heterogeneous observers/reasoners/planners, ablations and compute-aware evaluation; quantitative methodology estimates empirical generalisation without replacing formal validity; and robotics introduces partial observability, real-time action and irreversible world consequences. These disciplines are coupled by the same evidential object rather than contributing parallel workstreams.

High-risk issues and scientific decision rules

R1 - Encoding artefact: apparent invariants may be properties of MDPAR representation; addressed through held-out combinations, alternative representations, ablations and independent Year-2 systems. R2 - Semantic leakage: adapters may reconstruct a hidden ontology; measured through mapping complexity, semantic burden and ontology import. R3 - Weak discrimination: a permissive metric may accept too many structures; attacked with constructed non-matches and false-match endpoints. R4 - Stochastic observer instability: already observed at the product boundary; quantified prospectively without retry-to-success. R5 - Certification drift: provider availability may be confused with authorised capability; certification is versioned and tested separately from availability. R6 - Symbolic-only invariance: properties may disappear under perception/action coupling; Year 3 is designed to expose that boundary. R7 - Integration success mistaken for scientific confirmation: task/TRL endpoints and hypothesis endpoints are reported separately.

Sex and gender dimension in the research content

No sex- or gender-dependent mechanism is hypothesised for the core structural-invariance experiments, whose units of analysis are artificial cognitive systems, representations and trajectories. Sex/gender will therefore not be introduced as an artificial covariate into O1-O4. Its relevance will be reassessed prospectively before any human-participant or substantively human-facing demonstrator study. If such a study is included, relevant sampling, language/perception, interaction and outcome considerations will be specified before data collection and reported transparently.

Open Science, FAIR outputs and IP boundary

Open Science will be part of the experimental method. Confirmatory hypotheses and analysis plans will be preregistered where this does not disclose protectable implementation details; benchmark specifications, structural schemas, metric definitions, counterexamples/negative results, non-sensitive task material, evaluation code and sufficient run-level metadata for independent scrutiny will be released as early as scientifically and legally appropriate. Project publications will be Open Access and project-generated outputs will use persistent identifiers, versioning and machine-readable provenance. A Data Management Plan will be delivered by Month 6 and updated throughout the project.

The project begins with a persistent pre-project evidence boundary rather than creating reproducibility infrastructure after award. Zenodo DOI will identify the citable MDPAR-docs release, and [GITHUB URL] will expose the corresponding version-controlled scientific documentation, thesis manuscript, run catalogue and benchmark falsification commands. During the action, confirmatory freezes will receive new immutable release identifiers rather than overwriting the Background record. This allows reviewers, replicators and portfolio partners to distinguish pre-project provenance from funded Foreground and to reconstruct exactly which specification governed each result.

MDPAR v2.2.0, including the pre-existing SCC/trajectory formalism, runtime/parser/engine/routing architecture, OPEN/CLOSED mechanisms, C0-C12 evidence infrastructure, Swagger service surface and associated know-how, is Background IP. MDPAR-H will distinguish this Background from project-generated scientific and technical results. Protecting the production implementation will not be used to overstate reproducibility or withhold evidence required to test the scientific claims. Reusable project benchmarks, schemas, metrics and verification assets will receive explicit reuse terms compatible with their scientific purpose wherever possible.

Do no significant harm

The work is predominantly software, formal analysis, controlled computing and laboratory robotics; no significant environmental harm is expected. Compute use will be instrumented and minimised subject to capability and validity floors, rather than treated as an optimisation target that can override scientific quality. Embodied work will follow institutional laboratory safety procedures and the project will avoid deployment claims beyond controlled TRL4 validation.

2.	Impact

2.1	Potential Impact

Impact logic and unique contribution

MDPAR-H's impact is conditional on evidence, not on the production of another stand-alone reasoning model. Its unique contribution is to determine whether a non-trivial part of cognitive organisation can be represented, compared and governed in an external structural layer while semantic competence remains supplied by heterogeneous models or systems. Strong support would open a new class of reusable cognitive infrastructure in which inferential state, provenance, uncertainty, continuity and operational authority remain inspectable outside the semantic provider. Partial support would define the domains in which that separation is valid and useful. Falsification of the strongest claim would still yield formal boundaries, counterexamples, comparative metrology and assurance assets that prevent unsupported assumptions from propagating into future cognitive-AI architectures. The impact pathway therefore survives scientific narrowing while its scale increases with the independence and breadth of the invariants that survive testing.

The deeper architectural consequence is a change in the unit to which cognitive capability is attributed. A language model or reasoner can supply high semantic capability without necessarily owning the process in which that capability participates. If the separation survives Year-2 independence testing, model capacity and system capacity cease to be synonyms: system-level continuity can emerge from governed composition of heterogeneous capabilities over persistent structural state. This is the basis for the project's interoperability, resilience, sovereignty and exploitation pathways; it is an architectural consequence to be externally delimited, not a claim that any provider can already be replaced without adaptation.

Societal impact - scalable access to auditable and contestable cognitive analysis

The potentially largest long-term impact is societal: lowering the cost of making complex AI-assisted reasoning inspectable and contestable without transferring professional or institutional authority to the AI. Evidence-intensive activities in legal and administrative work, scientific assessment, safety and incident investigation, compliance, financial analysis, medical-legal review, contracts and digital forensics all require reconstruction of what was observed, alleged, inferred, corroborated, missing, revised and authorised. MDPAR-H will test whether a common structural layer can preserve those distinctions across heterogeneous semantic systems. The intended effect is not automated adjudication or expert replacement, but scalable analytical discipline: more cases and organisations could obtain explicit evidence-to-inference structure, provenance and uncertainty while the competent human or institution retains responsibility for conclusions and action.

The pre-project v2.2.0 operational surface makes this pathway concrete without converting it into an impact claim. Its assessment contract separates submitted evidence, semantic observation, canonical structural analysis and derived reporting; retains provenance and hashes; preserves UNKNOWN and unexamined surfaces; and prevents the report layer from rewriting canonical findings. A pre-project legal-document probe further showed that the same mechanism can distinguish direct statements, third-party information, inferential attribution and missing technical bridges while refusing to infer guilt, innocence or documentary authenticity. Such probes are feasibility evidence only. MDPAR-H will quantify, prospectively and across validated workflow classes, whether this architecture reduces professional handling time or computational cost while preserving coverage, contestability and authority. Any economic estimate will be reported as measured, derived or scenario-based rather than extrapolated from a single operation.

This extends trustworthiness beyond explanation as an accompanying narrative. MDPAR's stronger target is contestability: preserving enough of the evidence-to-observation-to-structure-to-authority path that a competent third party can reconstruct what entered the analysis, what was observed, what was calculated or inferred, what remained UNKNOWN or unexamined, which component intervened and what authority it possessed. The architecture cannot guarantee factual truth, institutional fairness or legal validity. It can make the conditions under which those questions must be answered explicit and technically inspectable.

European sovereignty and strategic autonomy

Resource-efficiency implication. The same separation changes the economic unit of analysis. The relevant question is not simply which model uses the fewest tokens, but which minimum sufficient capability should be assigned to each bounded cognitive responsibility while preserving quality and authority floors. Pre-project C9 evidence already shows why one-dimensional efficiency claims are unsafe: reductions in deep-reasoning use and wall time can coexist with increased total token work. MDPAR-H will therefore report compute, latency, interruption, migration/substitution and quality/authority effects separately and will preserve the distinction between measured results, derived quantities and scenario-based economic implications.

The sovereignty contribution is architectural rather than rhetorical. MDPAR-H tests whether semantic capability and cognitive ownership can be separated: a frontier model, local model, symbolic reasoner or planner may provide observations or competence without necessarily owning longitudinal structural state, routing policy, provenance, epistemic status, certification or action authority. If Year-2 independence tests support this separation, European organisations could substitute, combine or degrade semantic providers according to availability, cost, policy, jurisdiction or data-governance requirements while retaining continuity and authority in an organisation-controlled cognitive layer. The v2.2.0 baseline provides only DEVELOPMENT evidence for this possibility: C9 distinguishes governed cognition acquisition from simple token minimisation, C10 separates validity from temporal authority, and C11-C12 preserve continuity and debt/recovery semantics through provider degradation. MDPAR-H will determine whether those properties remain portable across independently engineered systems and embodiment.

Scientific, technological and economic impact

Scientifically, MDPAR-H will establish, delimit or falsify a measurable class of structural invariants across cognitive systems and release a comparative metrology for reasoning, abstraction and planning. Technologically, it will produce structural schemas, anti-leakage adapter criteria, provenance and authority conventions, cross-system benchmarks, evidence packages and a TRL4 demonstrator in which semantic capability, structural state and operational authority are separately inspectable. Economically, it will test two distinct propositions: whether expensive cognition can be acquired selectively, and whether structural/control mechanisms can be reused across providers or products without sacrificing a predefined capability, authority or safety floor. The C-T-I-M-Q ledger will keep compute/cost, time, infrastructure, maintenance and capability/quality separate. This is essential because the v2.2.0 C9 evidence already shows that reasoning and wall time may fall while total token work rises; MDPAR-H will therefore reject simplistic 'fewer tokens = greater efficiency' claims.

Contribution to DeepRAP outcomes, target groups, scale and significance

| Target group | Direct project-enabled benefit | DeepRAP contribution | Scale / significance indicator |
| --- | --- | --- | --- |
| Cognitive-AI, formal-methods and KR researchers | Structural theory, benchmarks, negative evidence and comparative metrology. | New reasoning/trustworthiness metrics; FAIR evidence; Deep Abstraction/Reasoning. | Independent systems, models, languages, domains/modalities; replication rate. |
| DeepRAP projects and cognitive-system developers | Interoperability protocols and structural comparison without one global semantic ontology. | Benchmark Development, Interoperability, Common Pilots and multi-agent integration where feasible. | External integrations; benchmark reuse; adapter burden; match/non-match discrimination. |
| Assurance actors and professional/institutional evidence users | Auditable provenance, uncertainty, authority and failure semantics; potentially lower-cost rigorous evidence structuring with human authority retained. | Trustworthiness mechanisms, transparent evaluation and application shaping. | Provenance/failure coverage; professional time and provider cost per validated workflow; workflow classes validated. |
| European AI integrators, SMEs and public/critical infrastructures | Provider-substitutable stacks with organisation-owned continuity, routing and authority; selective frontier compute. | Constrained-resource cognitive AI; European sovereignty and competitiveness. | Provider substitution; local/frontier continuity; compute/cost/time subject to unchanged capability and safety floors. |

Scale will be quantified primarily through validated technical reach rather than speculative market size: diversity and number of independent cognitive architectures, domains, languages, modalities and providers; external and DeepRAP integrations; benchmark reuse; adapter semantic burden; independently reproduced frozen evidence packages; and, where meaningful, professional time, latency and computational resources per validated workflow. Significance will be assessed by the value and integrity of the capability obtained: discrimination between intended matches and non-matches, preservation of provenance and uncertainty, resistance to hidden ontology reconstruction, continuity under provider substitution, authority integrity under failure, and resource changes at an unchanged capability/safety floor. Baselines will include native-system execution, shared-ontology or representation baselines where appropriate, and the frozen v2.2.0 DEVELOPMENT baseline. All project-level quantities will be labelled as measured, derived, scenario or future estimates, with assumptions and uncertainty stated explicitly.

Long-term pathways, external barriers and safeguards

Beyond M36, the primary pathway is from validated structural science to reusable measurement infrastructure, portfolio interoperability and, only where evidence warrants it, domain-specific services, assurance tooling and pre-normative standardisation. External barriers include failure of invariants to generalise; excessive adapter or semantic burden; limited access to native system observables; provider/API volatility; standards fragmentation; regulatory and assurance acceptance; transfer failure from symbolic to embodied settings; cybersecurity and data-governance constraints; and market preference for simpler end-to-end systems. MDPAR-H addresses these through minimal interfaces, explicit adapter-burden and ontology-import metrics, multi-provider/local execution, version-bound evidence, DeepRAP benchmark/interoperability activities, and strict separation between structural evidence primitives and any later certification claim. A negative Year-3 embodiment result will not invalidate a supported symbolic interoperability pathway; it will delimit the exploitable scope.

Potential negative impacts are part of the impact model. Structural analysis could be used to give a predetermined conclusion an appearance of objectivity, amplify automation bias, expose sensitive evidence, centralise cognitive infrastructure, or be mistaken for legal, medical, regulatory or safety authority. The mitigation is architectural and procedural: OPEN observations do not acquire factual authority merely by entering the system; uncertainty, missing evidence and unexamined surfaces remain explicit; provenance and negative evidence are retained; canonical findings cannot be rewritten by a fluent report layer; access and sensitive-data handling are use-case controlled; and competent humans or institutions remain responsible for domain conclusions. Contestability - the ability to reconstruct and challenge the chain from evidence to inference and from inference to authorised action - is therefore both a trustworthiness requirement and a societal impact target.

2.2	Innovation potential

Innovation-to-exploitation logic

MDPAR-H is designed so that exploitation follows the scientific gates rather than presupposing their outcome. The project will not commercialise the MDPAR Hypothesis; it will convert the mechanisms, interfaces, metrology and domain-of-validity evidence that survive falsification into exploitable assets. If cross-system independence is established, the highest-value innovation is a cognitive control and measurement layer in which heterogeneous semantic providers can be integrated, substituted and audited while structural continuity, provenance, certification and operational authority remain with the deploying organisation. If support is narrower, exploitation is restricted to the validated domain. If the strongest universality claim is falsified, benchmarks, failure taxonomies, comparative metrology, provenance/authority mechanisms and assurance tooling remain independently exploitable.

Background IP, project results and access rights

Pre-existing MDPAR v2.2.0 will be declared as Background IP rather than as a project result. This Background includes the SCC/trajectory formalism and implementation; runtime, parser, engine, routing and plugin architecture; OPEN/CLOSED and longitudinal mechanisms; C0-C12 evidence infrastructure; the v2.2.0 Swagger assessment surface and associated implementation know-how. Earlier v2.0.0/v2.1.0 states remain historical experimental cuts, not the Background baseline submitted for MDPAR-H. Project-generated results may include prospectively validated invariant classes, metrology, benchmark/task generators, interoperability schemas, adapter protocols, assurance methods, embodied mechanisms, software components and the TRL4 integration. Ownership will follow Horizon Europe rules and actual beneficiary contributions. The Consortium Agreement will identify Background required for implementation and exploitation, define access rights, and ensure that cross-project validation does not imply transfer of proprietary source code or native internal representations. A living results-ownership and access-rights register will be maintained from project start.

Protection strategy: open science where needed, protected implementation where valuable

The protection strategy is layered because scientific scrutiny and commercial differentiation concern different objects. Hypotheses, preregistered confirmatory criteria, benchmark definitions, negative/boundary results and sufficient evidence for independent scrutiny will follow the Open Science and FAIR commitments in Section 1.3. The production implementation need not therefore become open source. Background and project-generated software may be protected through copyright, controlled access, confidential know-how and contractual licensing; project-generated technical inventions will undergo novelty, inventorship, patentability and freedom-to-operate review before public disclosure. Patent protection will be pursued only for concrete technical inventions where it improves exploitation and is compatible with disclosure obligations; no assumption is made that mathematical or scientific claims are patentable. Third-party software, models/APIs, datasets and robotics components will be licence- and dependency-audited before becoming exploitation-critical.

Exploitation routes and business-model optionality

The project will preserve business-model optionality until scientific scope and adopter evidence justify concentration. The nearest route is professional or institutional evidence assessment, where MDPAR augments a responsible expert and exposes the evidence-to-inference chain. A second route is enterprise/on-premise cognitive infrastructure for organisations requiring organisation-owned continuity, sensitive-data control and provider-neutral operation. A third is runtime/API or SDK licensing to AI integrators through the canonical assessment and interoperability contracts. A fourth is assurance/evaluation tooling based on structural comparability, provenance, semantic leakage, certification, authority, degradation and reproducibility metrics. If Year-3 embodiment succeeds, a fifth route is embedded/OEM integration in autonomous or robotic systems. Revenue models may include professional services, enterprise licences, usage-based APIs, support/validation contracts and OEM licensing, but pricing and market claims will be tied to validated capability and deployment economics rather than to token resale or speculative universality.

Results exploitation matrix

| Result / asset | IP and disclosure position | Primary exploitation route | Evidence needed for transition |
| --- | --- | --- | --- |
| MDPAR v2.2.0 runtime and pre-existing know-how | Background IP; copyright, controlled access and confidential know-how as applicable. | Professional/enterprise deployment; runtime/API licensing. | Documented access rights; FTO and third-party licence audit. |
| MDPAR-H scientific findings and domain-of-validity map | Open scientific result subject to protection review before disclosure of technical inventions. | Scientific uptake; credibility and demand generation; future R&I. | Independent replication and frozen evidence. |
| Structural specifications, invariants and reporting conventions | Mixed: open or licensable specifications; selective protection if implementation-specific. | Interoperability, assurance tooling, pre-normative contributions. | Cross-system discrimination, low semantic leakage, reproducibility. |
| Benchmarks and metrology | FAIR/open where legally possible; copyright/licence for reusable assets. | DeepRAP/TEF evaluation; assurance and certification-support tooling. | External reuse, benchmark validity and repeatability. |
| Adapters, APIs and integration mechanisms | Foreground/joint ownership as generated; copyright and patentability review where relevant. | Integrator SDK/API, enterprise integration, licensing. | Bounded adapter burden; interop without source-code disclosure. |
| Embodied mechanisms and TRL4 demonstrator | Mixed/joint Foreground; selective patentability/FTO assessment. | Robotics/autonomous systems; OEM or industrial partnership. | TRL4 capability floor; physical validation; acceptable overhead. |

Interoperability and standardisation as exploitation multipliers

MDPAR-H will distinguish Open Science, open interfaces and open-source implementation: they are not equivalent. Where scientifically and commercially appropriate, the project will expose trajectory/provenance schemas, adapter declarations, failure semantics, authority-state conventions, benchmark-reporting protocols and service-level interoperability contracts while retaining differentiated implementation of the production cognitive layer. The pre-existing v2.2.0 Swagger design provides a concrete pattern: a small canonical service surface can expose assessment, runtime state and reports without exposing every internal capability as a public API. This supports an 'open protocol, differentiated implementation' pathway in which DeepRAP interoperability expands external validation and uptake without making proprietary internals the scientific result. Mature interfaces and metrics will be prepared as pre-normative contributions to relevant standards, testing and experimentation facilities and sector assurance communities; no output will be described as a standard, certificate or conformity assessment until the competent external process establishes it.

Regulation, assurance and European-first exploitation

Regulatory and assurance strategy will be use-case specific and evidence-bounded. MDPAR-H can generate technical evidence primitives relevant to traceability, logging, provenance, explicit uncertainty, human oversight, failure disclosure, model/provider substitution and authority boundaries, but those primitives do not by themselves establish AI Act or sectoral compliance. For the selected demonstrator and priority exploitation routes, the consortium will map the system role, applicable obligations, safety/security requirements, data-governance constraints and conformity/assurance needs, and engage DeepRAP trustworthiness/regulation activities and relevant testing actors. Exploitation will prioritise Member States and Associated Countries. Provider-neutral interfaces, local/on-premise options and organisation-owned structural state will be treated as product requirements where they strengthen European strategic autonomy and lawful deployment.

Stage-gated transition, key actors and post-Pathfinder route

Exploitation decisions will be stage-gated by evidence. By M12, MDPAR-H will deliver an initial Background/Foreground and access-rights map, protection/FTO screen, adopter/problem landscape and exploitation hypotheses constrained by the Year-1 symbolic domain of validity. By M24, independent cross-system results will support go/narrow/stop decisions on transferable interfaces, adapters, assurance assets and provider-substitution claims, with measured integration burden and engagement of AI SMEs, integrators, professional-service organisations, TEF/assurance actors, technology-transfer offices and prospective public/industrial adopters. By M30-M36, the TRL4 demonstrator, techno-economic evidence and stakeholder validation will determine the most credible route: direct beneficiary exploitation, licensing, industrial partnership, technology transfer or a dedicated venture if justified. EIC Business Acceleration Services, Booster Grant opportunities and a later Fast Track route to the EIC Accelerator will be assessed only if maturity and market evidence support them. The M36 objective is an exploitation-ready package: validated scope, protected assets, ownership/access clarity, FTO status, measured integration economics, target adopters and a credible route to TRL5+.

2.3	Communication and Dissemination

Communication and dissemination logic

MDPAR-H will communicate a test, not a predetermined result. Its public and scientific narrative will track progressively stronger evidence about where structural invariance holds, where it fails and why the boundary matters. Dissemination will mirror the evidential architecture: claims remain traceable to versioned/frozen evidence; negative, censored and boundary results accompany supportive findings; and tested support is distinguished from untested generalisation. Scientific dissemination enables scrutiny and reuse; communication explains relevance, limits and safeguards to stakeholders and citizens; exploitation is handled in Section 2.2. A detailed Plan for Dissemination and Exploitation including Communication Activities will be delivered by M6 and updated as scientific gates, portfolio opportunities and exploitation priorities evolve.

Scientific dissemination and evidence releases

Scientific dissemination will combine top-level peer-reviewed Open Access publications with preregistrations, benchmark releases, technical reports, reproducibility packages and persistent repository records. Publication families will cover the formal specification and falsifiability framework; Year-1 symbolic invariance and anti-leakage metrology; Year-2 independent cross-system interoperability; Year-3 multimodal/embodied validation; and cross-cutting trustworthiness, temporal authority, degradation/recovery and compute-allocation results. Null, falsifying and non-estimable outcomes will be published as domain-boundary evidence rather than hidden or reframed as success.

The Background repository and DOI also create a public provenance anchor for the scientific narrative before M1. Subsequent M12, M24 and M36 releases will cite rather than overwrite that baseline, so the progression from pre-project DEVELOPMENT evidence to frozen confirmatory evidence remains externally reconstructable. Repository visibility is therefore part of the method: it supports priority, version identity, falsifiability and auditability without requiring disclosure of protectable production implementation.

Three frozen evidence releases will align with the scientific gates: M12 Symbolic Structural Domain; M24 Cross-System Independence; and M36 Embodied Domain of Validity. Each will combine the applicable paper/report, benchmark/protocol version, frozen result matrix, machine-readable metadata, counterexamples, reproducibility material and a concise visual summary. Living technical assets may remain in version-controlled repositories, while citable releases and evidence snapshots will be deposited in trusted repositories such as Zenodo. The final MDPAR-H Structural Invariance Atlas will map each tested invariant across systems, domains, languages, representations and modalities, including preservation status, uncertainty, coverage, counterexamples, adapter burden and reproducibility level. It will explicitly avoid a single 'universality score' that could conceal heterogeneous failure modes.

Targeted stakeholder communication

Communication will be audience-specific but governed by one claim discipline across all channels: IMPLEMENTED means present in software; VERIFIED means checked against specification; OBSERVED means measured experimentally; REPLICATED means independently reproduced; GENERALISED WITHIN TESTED SUPPORT means preserved across the declared support matrix; and NOT ESTABLISHED denotes extrapolation beyond it. Public material will identify the tested support and known boundary conditions for major claims. Product capability, scientific evidence and universality will never be presented as interchangeable categories.

| Audience | Core message and channels | Indicators |
| --- | --- | --- |
| Researchers and DeepRAP projects | Question: which inferential properties survive model, representation, system and embodiment changes? Channels: OA papers, conferences, benchmark/evidence releases and cross-project validation. | OA outputs; benchmark reuse; independent replications; external systems evaluated. |
| AI developers, SMEs, integrators and assurance actors | Value: a cognitive control/measurement layer may support integration and audit without transferring structural ownership. Channels: demos, APIs/schemas, interoperability workshops and TEF/industry events. | External integrations; API/schema reuse; benchmark submissions; assurance pilots. |
| Professionals and institutions | Value: MDPAR does not replace professional authority; it can make evidence-to-inference chains more inspectable and contestable. Channels: domain workshops, briefings and demonstrators. | Validated workflow classes; stakeholder feedback; follow-on pilots. |
| Policy, standards and public-sector stakeholders | Question: can cognitive AI preserve provenance, explicit uncertainty, legitimate authority and provider-substitutable continuity? Channels: policy/assurance briefs, standards/TEF dialogue, DeepRAP WG3. | Policy/assurance engagements; pre-normative contributions; consultations. |
| Citizens and general public | Message: consequential AI-assisted reasoning should be inspectable and challengeable, while institutional authority remains external to the model. Channels: website, visual explainers, talks, short videos and portfolio communication. | Reach and engagement; event participation; qualitative feedback. |

DeepRAP portfolio communication and policy feedback

The DeepRAP portfolio is both a dissemination multiplier and part of the scientific design. MDPAR-H will contribute benchmark specifications, structural/provenance schemas, adapter-burden measures, interoperability sessions, cross-project evidence releases, joint demonstrations, workshops and training material. Conversely, independently developed DeepRAP systems provide stronger external tests than additional internal MDPAR demonstrations. Year 2 will therefore prioritise cross-validation with systems not designed around SCC, while Year 3 will seek common multimodal/embodied pilots where scientifically appropriate. This positions MDPAR-H to contribute directly to Benchmark Development, Interoperability and Joint Pilot/Demonstration activities while using portfolio heterogeneity as falsification leverage.

Policy feedback will be evidence-led and limited to validated mechanisms. Short Policy & Assurance Briefs will translate results into implications for structural provenance and contestability; explicit uncertainty and legitimate human/institutional authority; provider substitution and European cognitive sovereignty; cross-system interoperability; and reasoning/trustworthiness evaluation under constrained compute. These outputs may inform AI Act implementation practice, public-sector procurement, testing/assurance and pre-normative standardisation, but MDPAR-H will not equate structural auditability with legal compliance or certification. The sovereignty message is precise: European organisations should be able, where technically validated, to use heterogeneous semantic capabilities without surrendering longitudinal cognitive state, provenance or operational authority to a single model provider.

Staged public narrative and communication safeguards

Communication will follow the three-year falsification logic. Year 1 asks 'Can structure survive controlled change?' and focuses on formal freeze, preregistration, discrimination and symbolic evidence. Year 2 asks 'Does the structure belong only to MDPAR?' and centres independent systems, adapter burden, interoperability and replication. Year 3 asks 'Does it survive the world?' and uses multimodal and embodied experiments to show what changes when perception, partial observability, timing, action and physical consequences enter the loop. The narrative is intentionally memorable while remaining scientifically reversible: a negative answer at any stage is a result, not a communication failure.

High-impact application examples will be communicated conservatively. Legal, medical, administrative, financial or safety examples will not be framed as automated adjudication, diagnosis, certification or institutional decision-making. MDPAR will be presented as an analytical instrument bounded by evidence coverage, observer uncertainty, certification state and external professional authority. Communication will avoid claims of universal reasoning, guilt/innocence determination, guaranteed compliance or autonomous professional replacement. Where confidentiality, privacy or third-party rights apply, representative, synthetic or properly governed material will be used. The public-facing benefit is contestability: the chain from evidence to inference and authorised action can be reconstructed, inspected and challenged.

Post-project persistence and performance indicators

Communication and dissemination will persist beyond M36 through durable repository records, the Structural Invariance Atlas, maintained benchmark documentation, reusable training material, continued scientific publication and follow-on standards/assurance engagement. The project website will point to persistent outputs rather than serve as the sole archive. Success will use function-specific indicators: scientific uptake (OA publications, benchmark reuse and independent replications); technical uptake (external integrations, API/schema reuse and benchmark participation); stakeholder/policy uptake (workshops, consultations, assurance/standards interactions and follow-on pilots); and public reach/qualitative feedback. Proportionate numerical targets will be fixed in the M6 plan once consortium size, portfolio coordination and demonstrator domain are known. Major public claims must remain traceable to the evidence state, tested support and boundary conditions that justify them.

3. Quality and efficiency of the implementation

3.1 Work plan and allocation of resources

Overall implementation logic

MDPAR-H converts the scientific progression defined in Section 1 into a staged implementation plan with explicit decision gates. The action starts from MDPAR v2.2.0 as Background instrumentation, not as a result to be rebuilt. Months 1-12 are applicant-controlled and concentrate on formal freeze, metrology, adversarial symbolic testing and the first frozen evidence release. Months 10-24 introduce independently engineered cognitive systems and portfolio interoperability as the principal test of architectural independence. Months 19-36 introduce multimodal and physical coupling and culminate in the TRL4 demonstrator and final domain-of-validity map. Project management, Open Science, evidence governance, exploitation and communication are separated into reporting-period work packages so that the lump-sum structure is aligned with completion of substantial packages at M12 and M36.

The work plan does not assume access that has not been secured. Year 1 can be executed without dedicated institutional laboratory infrastructure using the pre-existing MDPAR codebase, controlled local execution and budgeted compute/API resources. Year 2 deliberately requires external systems because independence from MDPAR is the scientific object of O3; DeepRAP portfolio systems are the preferred route, with public/open systems, licensed APIs and other independently developed European systems as fallbacks. Year 3 requires embodied laboratory access. That access is treated as a formal implementation gate to be secured before the physical campaign starts. The preferred post-selection route is a formal agreement with the University of Salamanca (USAL), anchored in its Departamento de Informática y Automática and specifically the complementary areas of Ciencia de la Computación e Inteligencia Artificial and Ingeniería de Sistemas y Automática. A positive EIC Pathfinder DeepRAP funding decision would trigger that institutional negotiation; it is not represented as USAL endorsement or committed access at submission.

The Year-3 dependency is deliberately narrow. Embodiment is a falsification environment, not the scientific core or the product definition: the project does not require a specific robot brand, proprietary laboratory stack or partner-owned ontology. It requires an independently engineered perception-action environment capable of imposing the phenomena relevant to O4 - partial observability, sensor disagreement, delay, replanning, actuator constraints, outage, fallback and recovery - under controlled TRL4 conditions. This makes the missing infrastructure substitutable at the facility level while keeping the scientific endpoint fixed.

Work-package structure (Table 3.1a)

| WP | Title | Lead participant | WP leader role | Start | End |
| --- | --- | --- | --- | --- | --- |
| WP1 | Project governance, quality and risk - RP1 | P1 Applicant | Scientific/Technical Lead | M1 | M12 |
| WP2 | Formal specification, metrology and confirmatory freeze | P1 Applicant | Scientific/Technical Lead | M1 | M12 |
| WP3 | Symbolic invariance and adversarial validation | P1 Applicant | Experimental AI Lead | M3 | M12 |
| WP4 | Data, Open Science, dissemination and exploitation - RP1 | P1 Applicant | Open Science/Innovation Lead | M1 | M12 |
| WP5 | Project governance, portfolio coordination and exploitation - RP2 | P1 Applicant | Scientific/Technical Lead | M13 | M36 |
| WP6 | Independent cross-system interoperability and replication | P1 Applicant | Experimental AI Lead | M10 | M24 |
| WP7 | Multimodal/embodied falsification and TRL4 integration | P1 Applicant | Embodied AI Lead | M19 | M36 |
| WP8 | Evidence infrastructure, reproducibility and Open Science - RP2 | P1 Applicant | Quantitative/Open Science Lead | M13 | M36 |
| WP9 | Communication, standardisation and post-project transition | P1 Applicant | Innovation/Communication Lead | M13 | M36 |

P1 denotes the eligible legal entity identified in Part A. Named personnel and any additional beneficiary/associated-partner roles will be reconciled with Part A before submission. External DeepRAP projects are portfolio collaborators, not presumed beneficiaries of MDPAR-H unless formally included in the application.

Gantt chart

| WP | M1-6 | M7-12 | M13-18 | M19-24 | M25-30 | M31-36 |
| --- | --- | --- | --- | --- | --- | --- |
| WP1 | X | X |  |  |  |  |
| WP2 | X | X |  |  |  |  |
| WP3 | X | X |  |  |  |  |
| WP4 | X | X |  |  |  |  |
| WP5 |  |  | X | X | X | X |
| WP6 |  | X | X | X |  |  |
| WP7 |  |  |  | X | X | X |
| WP8 |  |  | X | X | X | X |
| WP9 |  |  | X | X | X | X |

PERT / dependency logic

| Enabling layer | Scientific chain | Evidence / uptake layer |
| --- | --- | --- |
| WP1 (M1-12) -> WP5 (M13-36) | WP2 -> WP3 -> WP6 -> WP7 | WP4 (RP1) -> WP8 + WP9 (RP2) |
| Governance, risk, quality and access gates | Formal freeze -> symbolic delimitation -> independent systems -> embodiment/TRL4 | DMP, frozen evidence, reproducibility, dissemination, exploitation and standardisation |

The principal scientific dependencies are intentionally serial. WP6 cannot claim independent invariance until WP2-WP3 have frozen the representation, endpoints and symbolic domain. WP7 cannot interpret embodied preservation until WP6 establishes what survived architectural independence. WP4/WP8 provide evidence integrity across the chain; WP9 translates only claims that have passed the applicable evidence gate.

Detailed work-package descriptions (Table 3.1b)

WP1 - Project governance, quality and risk - RP1 (M1-M12; 8 PM)

Objective: establish the contractual, scientific and operational control baseline for RP1. T1.1 Project governance and quality (2 PM): versioned decision log, quality criteria, reporting calendar and change control. T1.2 Risk/ethics/security register (2 PM): maintain implementation and scientific risks, AI/dual-use/privacy screening and mitigation ownership. T1.3 Resource and infrastructure planning (2 PM): reconcile person-months, compute/API budget and Year-2/Year-3 access routes; following a positive EIC Pathfinder DeepRAP funding decision, open the preferred USAL institutional route while maintaining portfolio/TEF/alternative-facility fallbacks. T1.4 RP1 coordination (2 PM): monitor WP2-WP4, prepare M12 gate and reporting package. Quantified outputs: monthly control review; risk register updated at least quarterly; one M12 go/narrow/stop decision package.

WP2 - Formal specification, metrology and confirmatory freeze (M1-M12; 20 PM)

Objective: transform the mature v2.2.0 SCC/trajectory machinery into a prospective and falsifiable test specification. T2.1 Formal/metrological specification (6 PM): occurrence identity, ordering, typed relations, transformations, exact equivalence, partial correspondence, provenance and failure semantics. T2.2 Anti-leakage and adapter-minimality criteria (4 PM): define measurable semantic burden and ontology import. T2.3 Conformance suite and positive/negative controls (5 PM): executable formal tests and constructed discriminative cases. T2.4 Preregistration and freeze (5 PM): freeze invariant families, endpoints, held-outs, repetition policy, statistical analysis and claim taxonomy before confirmatory exposure. Quantified outputs: one versioned specification; executable conformance suite; preregistered confirmatory protocol; support matrix defining what is and is not tested.

WP3 - Symbolic invariance and adversarial validation (M3-M12; 18 PM)

Objective: delimit the symbolic domain of structural invariance under controlled heterogeneity. T3.1 Cross-domain/language/model campaign (7 PM): execute prespecified combinations spanning semantic domains, languages, model/provider classes and representation formats. T3.2 Transformation/ablation campaign (5 PM): positive controls, designed non-matches, lexical/notation/order perturbations and structural component ablations. T3.3 Repeatability and observer-stochasticity analysis (3 PM): quantify variation without retry-to-success. T3.4 Frozen symbolic release (3 PM): report preserved, degraded, violated, UNEVALUABLE and NOT_ESTIMABLE outcomes with coverage and counterexamples. Quantified outputs will be fixed in the WP2 freeze; the release will include all prespecified cells, not only successful ones.

WP4 - Data, Open Science, dissemination and exploitation - RP1 (M1-M12; 5 PM)

Objective: make RP1 evidence FAIR and establish early exploitation/communication discipline. T4.1 DMP and repository/provenance design (2 PM). T4.2 Plan for Dissemination and Exploitation including Communication Activities (1 PM). T4.3 Background/Foreground and access-rights register, preliminary FTO/dependency screen (1 PM). T4.4 M12 evidence release and stakeholder/portfolio communication (1 PM). Mandatory DMP and dissemination/exploitation/communication plan are delivered by M6 and updated later under WP8/WP9.

WP5 - Project governance, portfolio coordination and exploitation - RP2 (M13-M36; 8 PM)

Objective: govern the higher-dependency phase and maintain alignment with EIC/DeepRAP portfolio activities. T5.1 Scientific/financial/risk control (3 PM). T5.2 Portfolio interoperability, benchmark and common-pilot coordination (2 PM). T5.3 Infrastructure-access gate management (1 PM): verify external system and embodied-lab access before dependent tasks. T5.4 Exploitation/ownership decisions and final reporting (2 PM). The WP preserves a strict distinction between portfolio opportunity and project dependency: no single external project is a critical path dependency.

WP6 - Independent cross-system interoperability and replication (M10-M24; 20 PM)

Objective: perform the principal independence test using cognitive systems not designed around MDPAR. T6.1 System selection and native baselines (4 PM): select heterogeneous reasoners/planners/symbolic or neuro-symbolic systems, prioritising DeepRAP portfolio systems where collaboration is available. T6.2 Minimal adapters (6 PM): expose native observables after native execution; quantify interface size, mapping complexity, domain rules, semantic burden and ontology import. T6.3 Cross-system match/non-match experiments (6 PM): test both recovery and rejection against frozen criteria. T6.4 Independent scoring/replication (2 PM): separate adapter construction and scoring where feasible. T6.5 M24 frozen evidence release (2 PM). Fallback systems may be open, licensed or API-accessible, but must remain independently engineered and capable of native execution without SCC.

WP7 - Multimodal/embodied falsification and TRL4 integration (M19-M36; 22 PM)

Objective: test whether surviving structural properties remain identifiable when cognition is coupled to perception, time, action and physical consequence, and integrate validated mechanisms at TRL4. T7.1 Simulation bridge and embodiment protocol (4 PM). T7.2 Laboratory access and independently engineered perception-action stack integration (4 PM), using the formal USAL route as the preferred post-selection pathway and an alternative European host/TEF/facility route if required. T7.3 Perturbation campaign (6 PM): partial observability, occlusion, sensor disagreement/noise, delays, replanning, actuator constraints/failures, provider loss/recovery and constrained fallback. T7.4 Comparative symbolic/simulated/physical analysis (4 PM). T7.5 TRL4 demonstrator and acceptance tests (4 PM). Access is not presumed at submission; it must be documented before the physical task begins. Simulation is an intermediate control, not a substitute for the stated physical-validation endpoint.

WP8 - Evidence infrastructure, reproducibility and Open Science - RP2 (M13-M36; 4 PM)

Objective: maintain auditable, reproducible evidence across external systems and embodiment. T8.1 Evidence manifests/hashes and deterministic-versus-neural boundary recording (1 PM). T8.2 DMP and FAIR updates (1 PM). T8.3 Reproducibility packages and controlled verification arrangements where Background IP limits full release (1 PM). T8.4 Structural Invariance Atlas and final frozen evidence package support (1 PM). Reproducibility claims will state their exact level rather than imply unrestricted rerunnability.

WP9 - Communication, standardisation and post-project transition (M13-M36; 3 PM)

Objective: convert validated scope into uptake without claim inflation. T9.1 Scientific/public communication and Open Access outputs (1 PM). T9.2 Pre-normative interoperability/assurance contributions and DeepRAP dissemination (1 PM). T9.3 Exploitation route selection, adopter engagement and TRL5+ transition package (1 PM). Communication follows the evidence-status vocabulary and publishes negative/boundary results alongside supportive findings.

Deliverables (Table 3.1c)

| No. | Deliverable | WP | Lead | Type | Level | Due |
| --- | --- | --- | --- | --- | --- | --- |
| D1.1 | Project governance, quality and risk baseline | WP1 | P1 | R | SEN | M3 |
| D2.1 | Formal/metrological specification and conformance suite v1 | WP2 | P1 | OTHER | PU | M6 |
| D4.1 | Data Management Plan | WP4 | P1 | DMP | PU | M6 |
| D4.2 | Plan for Dissemination and Exploitation incl. Communication | WP4 | P1 | R | PU | M6 |
| D2.2 | Frozen confirmatory protocol and preregistered endpoints | WP2 | P1 | R | PU | M12 |
| D3.1 | M12 Symbolic Structural Domain frozen evidence release | WP3 | P1 | DATA | PU | M12 |
| D4.3 | RP1 Background/Foreground, FTO and access-rights update | WP4 | P1 | R | SEN | M12 |
| D6.1 | Cross-system integration protocol and adapter-burden specification | WP6 | P1 | OTHER | PU | M18 |
| D6.2 | M24 Cross-System Independence frozen evidence release | WP6 | P1 | DATA | PU | M24 |
| D7.1 | Embodiment protocol and laboratory validation package | WP7 | P1 | R | SEN | M24 |
| D8.1 | Updated DMP, FAIR and reproducibility package | WP8 | P1 | DMP | PU | M24 |
| D7.2 | TRL4 cognitive-AI demonstrator and acceptance-test record | WP7 | P1 | DEM | SEN | M36 |
| D7.3 | M36 Embodied Domain of Validity report | WP7 | P1 | R | PU | M36 |
| D8.2 | MDPAR-H Structural Invariance Atlas and final evidence package | WP8 | P1 | DATA | PU | M36 |
| D9.1 | Exploitation, standardisation and TRL5+ transition package | WP9 | P1 | R | SEN | M36 |

Milestones (Table 3.1d)

| MS | Title | Due | WP | Means of verification |
| --- | --- | --- | --- | --- |
| MS1 | Project control baseline operational | M3 | WP1 | Governance/risk/change-control baseline approved; resource and access register opened. |
| MS2 | Confirmatory design ready for freeze | M6 | WP2/WP4 | Specification v1, DMP and PEDR delivered; held-out and anti-leakage design review passed. |
| MS3 | Symbolic Structural Domain gate | M12 | WP2/WP3 | Frozen protocol executed; M12 evidence release complete. Decision: proceed, narrow invariant set, or stop unsupported claims. |
| MS4 | External-independence and embodiment access gate | M15 | WP5/WP6/WP7 | At least two independent system routes available for WP6 and a documented, budget-compatible path to physical lab/robotics access for WP7. Preferred route: formal USAL agreement anchored in the Departamento de Informática y Automática (Ciencia de la Computación e Inteligencia Artificial + Ingeniería de Sistemas y Automática), pursued following a positive EIC Pathfinder DeepRAP funding decision. If not documented in time, the alternative European host/TEF/purchased-access route is activated immediately. |
| MS5 | Cross-System Independence gate | M24 | WP6 | Frozen external-system evidence released; Year-3 invariant set and adapter limits fixed. |
| MS6 | Physical campaign readiness | M24 | WP7 | Embodiment protocol, safety/access conditions and perception-action stack validated in simulation and ready for laboratory execution. |
| MS7 | Final domain-of-validity and TRL4 gate | M36 | WP7/WP8/WP9 | TRL4 acceptance tests completed; Atlas and embodied domain-of-validity released; exploitation route selected from validated scope. |

Critical implementation risks and mitigation (Table 3.1e)

| Risk | Description | P/I | Mitigation |
| --- | --- | --- | --- |
| IR1 | Physical embodied infrastructure is not secured in time for WP7. | M/H | Preferred post-selection route: negotiate a formal USAL agreement through the Departamento de Informática y Automática, combining Ciencia de la Computación e Inteligencia Artificial with Ingeniería de Sistemas y Automática for the WP7 embodied campaign. EIC selection is the negotiation trigger, not evidence of USAL commitment. Maintain DeepRAP common pilots, alternative European university/robotics hosts, TEFs/equivalent facilities and eligible purchased laboratory access in parallel. Formal M15 access gate; fallback activated immediately if the preferred route is not documented. |
| IR2 | Insufficient independent systems expose native observables needed for WP6. | M/H | Use portfolio systems as preferred route but not sole dependency; maintain open/licensed/API-accessible fallback set. Define minimum observable interface classes in WP2 and permit black-box behavioural artefacts where native internals are unavailable, while reporting the resulting evidence level. |
| IR3 | Recruitment or specialist capacity lags the scientific schedule. | M/H | Front-load applicant-controlled WP2-WP3; recruit by role against frozen task profiles; use eligible external expertise/services for non-core support; stage-gate tasks so unavailable expertise cannot silently lower scientific criteria. |
| IR4 | Cloud/API/provider volatility or cost increase disrupts campaigns. | M/M | Multi-provider design, local constrained models, cached task artefacts where permitted, version-bound manifests and budget reserve. Provider substitution is recorded as an experimental factor, not hidden. |
| IR5 | Adapter work expands and consumes disproportionate resources. | M/H | Prospective adapter-minimality thresholds; complexity and semantic burden measured as endpoints; stop integration when thresholds are exceeded and classify the case as evidence against ontology-light portability rather than engineering indefinitely. |
| IR6 | Portfolio timing does not align with MDPAR-H Year-2/Year-3 needs. | M/M | Treat portfolio collaboration as scientific leverage, not single-point dependency. Use asynchronous frozen interfaces/benchmarks and fallback independent systems/facilities. Joint pilots are added where schedules align. |
| IR7 | Strong negative scientific results reduce the planned demonstrator scope. | M/M | TRL4 and universality are separate endpoints. Integrate only mechanisms that pass gates; preserve narrower but valid symbolic/interoperability demonstrator and publish falsification/domain boundaries as project results. |
| IR8 | IP/open-science tension blocks independent scrutiny. | L/M | Publish hypotheses, metrics, interfaces, benchmarks, frozen outputs and sufficient run metadata; use controlled verification for protected runtime. Maintain access-rights register and protection review before disclosure. |

Person-months and staffing model (Table 3.1f)

The resource plan is deliberately role-based because the action may be submitted as a mono-beneficiary project and specialist profiles may be recruited or formalised before grant start. The 108 PM envelope corresponds to an average of 3.0 FTE over 36 months. It is a planning baseline for Part B and must be reconciled exactly with Part A and the final legal participant structure. It does not imply that every specialist is already employed at submission.

| Participant | WP1 | WP2 | WP3 | WP4 | WP5 | WP6 | WP7 | WP8 | WP9 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1 Applicant | 8 | 20 | 18 | 5 | 8 | 20 | 22 | 4 | 3 | 108 |

| Role | PM | Primary contribution |
| --- | --- | --- |
| Scientific/Technical Lead | 30 | Scientific direction, SCC/MDPAR formal ownership, experimental decisions, governance and cross-WP integration. |
| Formal Methods / KR researcher | 20 | Formal specification, conformance tests, invariants, anti-leakage criteria and cross-system representation analysis. |
| Experimental AI / Software engineer | 24 | Campaign automation, adapters, APIs, system integration, instrumentation and reproducible execution. |
| Quantitative / Open Science researcher | 12 | Experimental design, uncertainty/statistical analysis, FAIR/DMP, evidence manifests and reproducibility packages. |
| Embodied AI / robotics researcher | 16 | Simulation-to-lab protocol, perception-action integration, perturbation campaign, safety-aware TRL4 validation. |
| Project / innovation / communication support | 6 | Grant administration, exploitation/FTO coordination, stakeholder/portfolio communication and reporting support. |

Other resource categories and cost logic

Personnel is the principal resource category. Non-personnel costs are expected to concentrate on: (i) model/API and cloud/HPC compute required for controlled multi-provider experiments; (ii) secure storage, repositories and software/developer tooling; (iii) Year-3 robotics/laboratory/testing-facility access and, where needed, sensors or interface hardware; (iv) travel and meetings for DeepRAP portfolio benchmarking, interoperability, common pilots and dissemination; and (v) Open Access/publication and repository costs where not covered by institutional arrangements. All purchases will be selected for best value and directly tied to a task/deliverable. No cost-saving claim will be allowed to reduce the capability, authority or safety floor defined in Section 1.

Subcontracting (Table 3.1g): no subcontracting of core scientific responsibility is assumed in the baseline plan. Specialist services may be introduced only where they are non-core, necessary and compliant with Horizon Europe rules, and would then be reconciled with Part A before submission. Access to compute, APIs, testing facilities or laboratory equipment is intended primarily as eligible purchased access/services rather than transfer of scientific responsibility. Purchase-cost justification (Table 3.1h): the baseline assumes purchases remain proportionate to personnel costs; if the Part A budget places any participant above the applicable threshold, the final submission will include the corresponding itemised justification without changing the scientific work plan.

Reporting periods and completion logic

For the 36-month action, RP1 covers M1-M12 and RP2 covers M13-M36. WP1-WP4 are designed to close in RP1, producing a complete symbolic/metrological baseline rather than an unfinished fraction of later work. WP5-WP9 close in RP2. WP6 starts at M10 only to prepare external interfaces and access, but its scientific completion is intentionally in RP2. This structure supports lump-sum completion logic while preserving the scientific sequence.

3.2 Quality of the applicant / consortium

Capacity model and applicant contribution

MDPAR-H can be submitted as a mono-beneficiary Pathfinder Challenge action provided the applicant is the eligible legal entity identified in Part A. The proposal does not equate a single beneficiary with a single person performing every task. The beneficiary's distinctive contribution is the pre-existing MDPAR v2.2.0 Background: the SCC formalism, runtime/parser/engine/routing architecture, OPEN/CLOSED and longitudinal mechanisms, C0-C12 evidence infrastructure, Swagger assessment surface and the associated formal, software and experimental know-how. This materially reduces implementation risk because the project begins from an executable and already instrumented research object rather than from a concept that still has to be engineered.

The applicant's strongest demonstrated capacity is therefore concentrated exactly where the project must remain scientifically coherent: ownership of the MDPAR formal/architectural object; end-to-end implementation; versioned experimental campaigns; failure and provenance semantics; model/provider routing; and conversion of those mechanisms into a falsifiable hypothesis. The project plan deliberately does not claim that this pre-project capacity already supplies independent replication, formal-methods peer validation, quantitative methodology at consortium scale, or embodied-AI infrastructure. Those are treated as complementary capacities to be recruited, partnered, purchased as access, or obtained through portfolio/facility collaboration before the dependent work begins.

This capacity is materially evidenced rather than asserted only in narrative form. The Background is accompanied by the persistent Zenodo record and MDPAR-docs repository, which together expose the formalisation manuscript, historical run evidence, benchmark documentation and falsification/reproducibility commands. They do not substitute for institutional capacity that has not yet been secured, but they make the applicant-controlled scientific and technical baseline independently identifiable before grant start.

Interdisciplinary expertise and role coverage

| Capability required | Why it is necessary | How the project covers it |
| --- | --- | --- |
| MDPAR/SCC architecture and software | Scientific object, formal semantics, instrumentation, runtime and Background integration. | Directly demonstrated by the pre-existing v2.2.0 codebase, C0-C12 evidence and operational surface; retained under the Scientific/Technical Lead. |
| Formal methods / knowledge representation | Independent scrutiny of identity, transformations, invariants, equivalence and counterexamples. | Dedicated role in the staffing plan; external/independent review is preferred before confirmatory freeze. |
| Experimental AI / systems integration | Cross-model campaigns, adapters, interoperability and controlled provider substitution. | Dedicated engineering/research role; DeepRAP portfolio systems provide preferred independent targets, with accessible non-portfolio systems as fallback. |
| Quantitative methodology / Open Science | Power/precision, nested designs, uncertainty, reproducibility and FAIR evidence. | Dedicated quantitative/Open Science role and separate evidence WPs. |
| Cognitive science / experimental psychology | Construct validity and protection against equating task performance with the target inferential phenomenon. | Methodological contribution built into the design; additional advisory/partner expertise can be formalised without changing the hypothesis. |
| Embodied AI / robotics | Physical perception-action coupling, partial observability, real-time constraints and TRL4 lab validation. | Not claimed as currently available infrastructure. Dedicated role plus a formal M15 access gate. Preferred post-selection route: USAL Departamento de Informática y Automática, linking Ciencia de la Computación e Inteligencia Artificial with Ingeniería de Sistemas y Automática; alternative European host/TEF/facility routes remain active until written access is secured. |
| Innovation/IP/communication | Protection, exploitation, standardisation and evidence-bounded communication. | Dedicated support PM plus EIC/DeepRAP portfolio and Business Acceleration opportunities where applicable. |

Access to critical infrastructure

Infrastructure is separated by scientific necessity rather than presented as a single institutional asset. Tier 1 (M1-M12) is software/compute infrastructure: MDPAR v2.2.0, source/binary artefacts, local development environment, controlled local models and budgeted external compute/API services. No dedicated university laboratory is required to complete WP2-WP3. Tier 2 (M10-M24) is access to independently engineered cognitive systems. DeepRAP portfolio collaboration is the preferred route because portfolio heterogeneity directly strengthens O3; however, the work plan also permits open-source, licensed, API-accessible and other independent systems so that no single project controls the critical path. Tier 3 (M19-M36) is physical multimodal/robotics infrastructure. This is the only material infrastructure gap at submission unless a host is formalised beforehand.

The project therefore treats Year-3 infrastructure as an explicit acquisition obligation, not as an implied asset. Its preferred institutional route is specific rather than generic. Following a positive EIC Pathfinder DeepRAP funding decision, the applicant will seek a formal agreement with the University of Salamanca (USAL), where the applicant plans to pursue doctoral research in the Doctoral Programme in Applied Artificial Intelligence (Programa de Doctorado en Inteligencia Artificial Aplicada), subject to USAL admission, supervision and institutional decisions. The intended scientific anchor is the Departamento de Informática y Automática, combining Ciencia de la Computación e Inteligencia Artificial with Ingeniería de Sistemas y Automática: the former aligns with the cognitive-AI/formal research object, while the latter provides the disciplinary route required for robotics, control and physical perception-action validation. The negotiation target is documented access to suitable simulated and physical robotics infrastructure, technical supervision/support and, where scientifically appropriate, participation in the embodied validation work. Selection by EIC would not itself grant access or constitute USAL endorsement; it would provide an externally evaluated European project, defined WP7 requirements, budget and timetable around which that agreement can be negotiated. MS4 at M15 requires a documented, budget-compatible physical access route before the laboratory campaign becomes critical. DeepRAP common pilots, other European university/robotics hosts, relevant Testing and Experimentation Facilities and eligible purchased laboratory/testing access remain parallel fallbacks, so no single institution defines the critical path.

Institutionalisation and doctoral pathway

The prospective USAL doctoral pathway and the Year-3 infrastructure strategy are deliberately linked without being conflated. Doctoral enrolment is not a condition for Years 1-2, and USAL is not counted as a beneficiary, host, committed infrastructure provider, co-funder or current affiliation at submission. The pathway instead provides a credible institutional continuity mechanism: if MDPAR-H is selected for funding, the applicant will seek to align doctoral supervision in Applied Artificial Intelligence with the same Department of Computer Science and Automation environment targeted for the embodied validation agreement. Any role, access right or contribution will enter the project record only when documented in writing and, where required, reflected through the appropriate Horizon Europe contractual or implementation mechanism. The same evidence rule applies to every prospective institutional or DeepRAP collaboration.

DeepRAP portfolio as experimental infrastructure, not dependency

MDPAR-H is unusually well matched to the portfolio model because external projects are scientifically useful precisely when they are different. Benchmark Development supplies shared tasks and evaluation protocols; Interoperability supplies heterogeneous interfaces; Common Pilots and, where feasible, multiagent integration supply jointly situated tests. MDPAR-H contributes structural schemas, provenance/authority conventions, match/non-match metrics, adapter-burden measures and a service-level integration contract, while other projects contribute independently engineered cognitive systems. This reciprocal design turns portfolio collaboration into adversarial external validation rather than simple resource sharing. Crucially, engineering every comparison system inside MDPAR-H would weaken O3 by increasing common-design dependence; independent systems are therefore part of the control structure of the experiment. Nevertheless, no specific portfolio project is placed on the critical path at submission: each dependency retains an independent-system or facility fallback route.

Commercial/industrial and exploitation capacity

Industrial involvement is not artificially inserted merely to strengthen the consortium narrative. The pre-project Swagger surface already supplies a product-facing boundary, while Section 2 identifies professional/institutional assessment, enterprise/on-premise cognitive infrastructure, runtime/API/SDK licensing, assurance tooling and, conditionally, embodied/OEM integration as exploitation routes. During RP2, WP5/WP9 will involve AI SMEs, integrators, assurance/testing actors, professional-service organisations and prospective public/industrial adopters according to the scientific domain of validity actually established. Any industrial participant added before submission must have a specific technical or exploitation role and adequate resources; otherwise it remains a stakeholder rather than a nominal consortium member.

Capacity limitation and credibility statement

At submission, the principal implementation risk is not the absence of a working MDPAR instrument, formal object, evidence infrastructure or Year-1 execution environment; it is the absence of a written commitment for the independent embodied infrastructure needed by the strongest Year-3 test. The proposal states this limitation explicitly because hiding it would undermine the same provenance and authority discipline that MDPAR-H proposes scientifically. The risk is localised rather than diffuse: Year 1 is applicant-controlled; Year 2 has multiple independent-system routes; and Year 3 has a named preferred institutional route, a defined acquisition trigger, an M15 access gate and parallel European fallbacks. The preferred route is USAL's Departamento de Informática y Automática, through the complementary areas of Ciencia de la Computación e Inteligencia Artificial and Ingeniería de Sistemas y Automática, opened for formal negotiation following a positive EIC Pathfinder DeepRAP funding decision. This does not convert prospective access into present capacity. It does, however, replace an unspecified future infrastructure need with a concrete acquisition strategy whose scientific requirements remain platform-agnostic and whose failure does not force redesign of Years 1-2. The only claim made at submission is therefore the one that can be evidenced: a mature applicant-controlled core and a precisely specified external infrastructure layer that must be contractually closed before physical execution.